Auto Ticket Classification using Flow Designer

1. Project Title

Auto Ticket Classification using Flow Designer

2. Project Overview

Project summary. Flow Designer automatically classifies incoming support tickets using fields such as category, priority, type, and assignment group, then routes them to the appropriate team.

3. Agile Terminology

| Term | Definition |
| --- | --- |
| Sprint | A Sprint is a fixed period or duration in which a team works to complete a planned set of tasks. |
| Epic | An Epic is a large task or project that is too extensive to complete in one Sprint. It is divided into smaller Stories that can be completed over multiple Sprints. |
| Story | A Story is a small, manageable task that contributes to the completion of an Epic. |
| Story Point | A Story Point is a relative measure of the effort, complexity, and work required to complete a Story. |

Fibonacci-style story-point scale

The scale used in this project is 1, 2, 3, and 5. A higher value represents greater effort or complexity.

| Story Points | Difficulty |
| --- | --- |
| 1 | Very Easy task |
| 2 | Normal task |
| 3 | Moderate task |
| 5 | Difficult task |

Sprint 1 – Data Collection and Preparation

| Epic | User Story | ID | Points |
| --- | --- | --- | --- |
| Epic 1: Data Collection | Gathering historical ticket data | USN1 | 2 |
| Epic 1: Data Collection | Loading ticket data | USN2 | 1 |
| Epic 2: Data Preparation | Handling missing ticket values | USN3 | 3 |
| Epic 2: Data Preparation | Creating classification fields such as category, priority, type, and assignment group | USN4 | 3 |
| Epic 2: Data Preparation | Handling inconsistent ticket labels and formats | USN5 | 3 |

Total Story Point in Sprint 1 = 2+1+3+3+3 = 12

Sprint 2 – Flow Designer Classification and Dashboard

| Epic | User Story | ID | Points |
| --- | --- | --- | --- |
| Epic 3: Flow Designer Classification | Configuring the ticket-created or ticket-updated trigger | USN6 | 2 |
| Epic 3: Flow Designer Classification | Creating category and type decision rules | USN7 | 2 |
| Epic 3: Flow Designer Classification | Configuring priority and assignment-group routing | USN8 | 2 |
| Epic 3: Flow Designer Classification | Testing the flow with sample tickets | USN9 | 4 |
| Epic 4: Dashboard | Developing a dashboard to monitor classified and routed tickets | USN10 | 5 |
| Epic 5: Documentation | Preparing the implementation guide | USN11 | 5 |

Total Story Point in Sprint 2 = 2+2+2+4+5+5 = 20

6. Total Story Points

| Sprint | Story Points |
| --- | --- |
| Sprint 1 | 12 |
| Sprint 2 | 20 |
| Total Story Points | 32 |

7. Velocity Calculation

Total Story Points = 12+20=32

No of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 32/2

16 (Story Points per Sprint)

The team's velocity is 16 Story Points per Sprint.